# PayPal Hackathon Daily Action Plan

Oct 22, 2026 · @Muhammad

## How to use this plan

Submit by Wed 11 Nov. Each day has a few tasks and one end-of-day goal: if you hit the goal, the day is done, even if a task slips.

- Time budget: about 1 hour on weekdays and 2–3 hours on weekend days, which comes to roughly 10 hours a week.

- The core loop is the whole project: invoice sent → dispute opened → AI drafts evidence from real records → you approve → evidence submitted → dispute settled. Everything else is polish.

- Every session ends with a commit and a short entry in docs/LEARNING.md.

- Assumption: you're starting from scratch today. If you've already done some setup, skip ahead.

## Week 1: setup and first PayPal call (Thu 22 – Sun 25 Oct)

By Sunday night you have a deployed app that creates a real sandbox invoice from a chat message.

### Thu 22 Oct (1 hr)

- ☒ Register for the hackathon on Devpost

- ☐ Create a PayPal Developer account and a sandbox app; note the Client ID and Secret

- ☐ Get an Anthropic API key and set a monthly spend limit

- ☐ Create a public GitHub repo with an MIT licence; add CLAUDE.md (the kickoff prompt)

End-of-day goal: all accounts and keys ready, and the repo exists.

### Fri 23 Oct (1 hr)

- ☐ Run Claude Code's first task: get its summary and the list of decisions

- ☐ Decide: Django or FastAPI, JavaScript or TypeScript, and how to serve React

- ☐ Install the APIMatic PayPal Context Plugin

End-of-day goal: every Week 1 decision is made and written in CLAUDE.md.

### Sat 24 Oct (3 hrs)

- ☐ Backend and React skeleton running locally, with .env.example

- ☐ PayPal OAuth helper that gets an access token

- ☐ Invoicing wrapper: create, send and list invoices

- ☐ Read and understand every file; add LEARNING.md entries

End-of-day goal: a Python call creates and sends a real sandbox invoice.

### Sun 25 Oct (3 hrs)

- ☐ Claude tool calling: chat message → invoice created

- ☐ Basic chat page in React

- ☐ First Render deploy (use SQLite with auto-seed for now)

End-of-day goal: the hosted app creates a sandbox invoice from a chat message.

## Week 2: the dispute-defence agent (Mon 26 Oct – Sun 1 Nov)

By Sunday night the full core loop works end to end in the sandbox. This is the most important week.

### Mon 26 Oct (1 hr)

- ☐ Read PayPal's Disputes API docs, including the sandbox-only endpoints for creating and settling disputes

- ☐ Create your first sandbox dispute against one of your invoices

End-of-day goal: a real sandbox dispute exists and you can see it in the API.

### Tue 27 Oct (1 hr)

- ☐ Disputes wrapper: list disputes and show dispute details (reason, evidence requested, deadline)

- ☐ "Sync with PayPal" button that pulls disputes into your database

End-of-day goal: disputes appear in your app after clicking Sync.

### Wed 28 Oct (1 hr)

- ☐ Database models for evidence: agreed scope messages, delivery records and delivered files

- ☐ Link each record to an invoice

End-of-day goal: each invoice has real evidence records attached.

### Thu 29 Oct (1 hr)

- ☐ Dispute agent prompt in agent/prompts/

- ☐ Claude drafts a response that uses only real records, with each claim linked to its source

End-of-day goal: the AI drafts an honest, sourced response for a test dispute.

### Fri 30 Oct (1 hr)

- ☐ Review screen: edit, approve or reject the draft

- ☐ Show the source links next to each claim

End-of-day goal: you can review and approve a draft in the browser.

### Sat 31 Oct (3 hrs)

- ☐ On approval, submit evidence through provide-evidence (type OTHER in the sandbox)

- ☐ Settle the dispute with the sandbox endpoint and show the result

- ☐ Log each agent tool call so the UI can show "what the agent did"

End-of-day goal: the full core loop runs once, end to end.

### Sun 1 Nov (3 hrs)

- ☐ Write the seed_demo command: clients, invoices, evidence and a few disputes

- ☐ Auto-seed on startup; deploy to Render and test there

End-of-day goal: the core loop works on the hosted site from a clean reset.

## Week 3: AG Grid dashboard and polish (Mon 2 – Sun 8 Nov)

By Sunday night the app looks finished, has its personality, and an outside tester has tried it.

### Mon 2 Nov (1 hr)

- ☐ AG Grid table of invoices and disputes: amount, status, days overdue, dispute deadline

End-of-day goal: all invoices and disputes show in one grid.

### Tue 3 Nov (1 hr)

- ☐ Status badge cell renderers and conditional styling

- ☐ Filters: Disputed, Needs my approval, Overdue

End-of-day goal: you can filter to "Needs my approval" in one click.

### Wed 4 Nov (1 hr)

- ☐ Grouped totals and pinned totals row

- ☐ pandas insights panel, e.g. money at risk across open disputes

End-of-day goal: the dashboard shows at least two real insights.

### Thu 5 Nov (1 hr)

- ☐ Pick the name and personality from Claude Code's three options

- ☐ Write the colour palette, fonts and stamp-style badge designs

End-of-day goal: the visual identity is decided and documented.

### Fri 6 Nov (1 hr)

- ☐ Apply the personality: empty states, loading messages, agent chat tone

- ☐ Keep the evidence text sent to PayPal strictly professional

End-of-day goal: the app feels like one product with one voice.

### Sat 7 Nov (3 hrs)

- ☐ Demo mode banner and Reset demo button

- ☐ Bug bash on the hosted site from a fresh browser

- ☐ Send the link to Khizar for a 10-minute test

End-of-day goal: the hosted demo survives a full click-through without errors.

### Sun 8 Nov (3 hrs)

- ☐ Fix what Khizar found

- ☐ Write the demo video script: problem (20 s), live demo (2 min), tech (20 s)

- ☐ Optional stretch, only if you're ahead: the evidence-pack PDF

End-of-day goal: features are frozen and the video script is written.

## Final stretch: README, video, submit (Mon 9 – Wed 11 Nov)

No new features. These three days are for the parts judges actually read and watch.

### Mon 9 Nov (1–2 hrs)

- ☐ Create the production Postgres database on Render (it then lasts through judging, 1–15 Dec)

- ☐ Switch the hosted app to Sonnet for the demo

- ☐ README: problem, features, architecture diagram, setup steps, PayPal APIs used, AI tools used, AG Grid section, APIMatic section

End-of-day goal: a stranger could clone the repo and run it from the README alone.

### Tue 10 Nov (2 hrs)

- ☐ Record the demo video, under 3 minutes, with no copyrighted music

- ☐ Add captions and upload to YouTube as public

End-of-day goal: the video is live on YouTube.

### Wed 11 Nov (1–2 hrs): submit

- ☐ Fill in the Devpost form: description, tools used, repo link, hosted URL, video link

- ☐ Tick the AG Grid, APIMatic and Render sponsor prizes where the form allows

- ☐ Final check from a fresh browser, then submit

End-of-day goal: submitted, one day before the deadline.

### Submission checklist

- ☐ Public GitHub repo with the MIT licence visible in the About section

- ☐ Hosted Render URL works, and demo mode resets cleanly

- ☐ README setup steps tested from a clean clone

- ☐ Video under 3 minutes, public on YouTube, no copyrighted music

- ☐ No secrets in the repo

- ☐ You can explain every part of the code in your own words

## If you fall behind

Protect the core loop and cut from the bottom of this list first.

- Evidence-pack PDF (already optional)

- Personality touches beyond the name, colours and badges

- pandas insights panel: keep one insight instead of several

- Grouped totals in AG Grid: keep status badges and filters

- Chat-based invoicing: replace it with a simple form

Never cut the dispute agent, the approval step, the Render deploy, the README or the video. If a whole day slips, move its goal to the next day and drop one item from this list.